Project Proposal

Prepared for Rosewood Home Goods

| Date | Prepared By | Proposal Valid Until |
| --- | --- | --- |
| September 7, 2026 | Fieldstone Studio | September 21, 2026 (14 days) |

From Kickoff to Launch

You reached out about moving Rosewood Home Goods into e-commerce — roughly 60 products, wanting product copy written for you and basic SEO set up rather than handling both in-house. That's a clean fit for our E-commerce template, with two add-ons layered in below. Here's exactly what happens, phase by phase, and what it costs.

Project Scope: E-Commerce Build

Base template: up to 100 products, Shopify or custom cart, typical delivery in 4–6 weeks.

| Phase | Milestone | Deliverable |
| --- | --- | --- |
| 1 | Discovery | Requirements confirmed: product catalog structure, cart provider, copy & SEO inputs gathered |
| 2 | Design | Homepage, category, and product page design delivered for review |
| 3 | Build | Store built, up to 60 products loaded, copywriting integrated, checkout configured |
| 4 | QA | Cross-device testing, checkout/payment flow verification, basic SEO setup applied |
| 5 | Launch | Store goes live; one round of post-launch revisions included |

Add-On Menu — Selected for This Project

- ✓ Copywriting — product & category page copy written for you ($600)

- ✓ Basic SEO Setup — metadata, sitemap, on-page basics ($450)

- ○ CMS Integration — not needed, Shopify's built-in CMS covers this

- ○ Extra Revision Round — not selected, 1 round already included

- ○ Rush Delivery — not selected, standard 4–6 week timeline confirmed

Selecting 2 or more add-ons automatically qualifies a project for our bundle discount, applied below.

Your Investment

| Line Item | Amount |
| --- | --- |
| E-Commerce Build (base template, up to 100 products) | $9,500.00 |
| Copywriting add-on | $600.00 |
| Basic SEO Setup add-on | $450.00 |
| Add-on subtotal | $1,050.00 |
| Bundle discount (10% off add-ons, 2+ selected) | −$105.00 |
| Total Project Investment | $10,445.00 |

No sales tax applies to this engagement under our standard services treatment.

Payment Schedule

| Milestone | Trigger | Amount |
| --- | --- | --- |
| Deposit (50%) | On signing | $5,222.50 |
| Final payment (50%) | At delivery / launch | $5,222.50 |

Next Steps

Reply to confirm and we'll invoice the deposit — kickoff call happens within 2 business days of payment, and we'll walk through the Discovery checklist together on that call.

This document is a proposal, not a signed contract — it's an estimate based on what you've shared, confirmed once you accept and the deposit is received.